thali

Meal Attendance Platform

| Document | Software Development Specification |
| --- | --- |
| Version | 1.0 |
| Platform | iOS + Android (React Native / Expo) |
| Market | India |
| Status | Ready for development |

Replaces the mess ledger with a digital attendance system — so hotel owners cook the right amount and subscribers never lose a paid meal.

# 01 — The Problem

Across India, thousands of working professionals and students eat on monthly meal contracts at local hotels and mess kitchens. The entire system runs on a physical paper ledger — subscribers sign for the whole month upfront. The hotel cooks for every subscriber, every single day, with zero advance visibility on who is actually coming.

## Current State: The Ledger System

| For the Hotel Owner | For the Subscriber |
| --- | --- |
| Cooks for full capacity every day | Pays upfront for 45 days regardless of attendance |
| No advance headcount visibility | No easy way to inform absence — calls go unanswered |
| Excess food wasted daily | Travels for 10 days = money wasted, no credit |
| No record of individual attendance patterns | No visibility into their own attendance history |

The Core Pain A subscriber pays for 45 days. If they travel for 10 days, those meals are lost — no refund, no credit, no mechanism to even inform the owner. The owner, meanwhile, cooks for the full subscriber count every day and absorbs the waste cost silently. Both sides lose. Nobody wins.

# 02 — The Solution

Thali is a two-sided mobile application that replaces the paper ledger with a digital attendance system. Subscribers mark attendance once per day. Owners see a real-time headcount dashboard. The system auto-closes pending marks after a configurable cutoff window. No payments, no food ordering, no menu — Thali only relays one critical piece of information: is this person coming today?

What Thali Is A relay layer between subscriber intention and owner preparation. We are not a food ordering app, not a payment app, not a delivery app. We digitize exactly one workflow: the daily attendance check-in that currently happens via phone calls, WhatsApp messages, or simply doesn't happen at all.

## What Changes With Thali

|  | Before (Ledger) | After (Thali) |
| --- | --- | --- |
| 1 | Owner guesses headcount, cooks for max | Owner sees confirmed count 4 hrs before meal |
| 2 | Subscriber calls or WhatsApp — often no response | Subscriber taps one button in the app — done |
| 3 | No attendance history exists | Full history per subscriber, exportable monthly report |
| 4 | Money lost when subscriber is absent | Absence tracked — enables future credit negotiation |

# 03 — Users & Roles

Thali has two distinct user roles. Every account is one or the other — a user cannot be both simultaneously. Role is selected at signup and determines the entire app experience.

## Role: Subscriber

A working professional, student, or resident who has a monthly meal contract with a hotel or mess.

| What They Can Do | What They Cannot Do |
| --- | --- |
| Mark attendance (coming / absent) per meal slot | See other subscribers' data |
| View their own attendance history | Change their mark after cutoff |
| Discover hotels near their location | Be linked to more than one hotel at a time |
| Scan QR code to join a hotel | Make payments through the app |
| Switch hotel at month-end or when subscription expires | Register a hotel |

## Role: Owner

A hotel, mess, or tiffin service operator who has monthly-contract customers.

| What They Can Do | What They Cannot Do |
| --- | --- |
| Register hotel with name, address, QR code | Mark attendance on behalf of subscriber (no consent) |
| Configure meal slots (lunch / dinner) and cutoff times | Collect payments through Thali |
| View real-time daily headcount dashboard | Access subscriber personal data beyond name and attendance |
| Override a subscriber's mark (with audit trail) | Delete subscriber attendance records |
| Export monthly attendance reports (CSV) | Access another hotel's data |
| Pause a meal slot for a specific day |  |

# 04 — Core User Flows

## Flow 1: Subscriber Onboarding

- Download app → select role "I eat at a mess / hotel" → enter phone number → receive OTP → verified

- App requests location permission (one-time, foreground only)

- App fetches all registered hotels within 5 km radius using PostGIS geo query

- Subscriber sees list sorted by distance → taps their hotel

- Camera opens → subscriber scans QR code displayed at hotel counter

- Backend validates: QR belongs to hotel + subscriber not already active elsewhere

- Subscription record created: user_id, hotel_id, start_date = today, status = active

- Subscriber lands on HomeScreen with their hotel's meal card active

- On all future logins: skip hotel finder, land directly on HomeScreen

QR Security Note QR codes are tied to the specific hotel ID in the database. They do not expire by default but owners can regenerate them from Settings. A subscriber who scans a QR for hotel A while already active at hotel B receives an error: "You are currently subscribed to [Hotel B]. Your subscription ends on [date]. Switch hotel?".

## Flow 2: Daily Attendance (Subscriber)

- Push notification sent 2 hours before cutoff: "Mark your attendance for [Meal] at [Hotel Name]"

- Subscriber opens app → HomeScreen shows today's meal card with two buttons: Coming / Not Coming

- Subscriber taps one button → optimistic UI update → API call to Supabase

- If offline: mark saved to expo-sqlite queue → synced when connectivity returns → must sync before cutoff

- Mark can be changed freely until cutoff time is reached

- At cutoff: all records with status = pending auto-flip to absent (Supabase Edge Function cron)

- After cutoff: buttons disabled, card shows locked state with final status

The 4-Hour Rule Cutoff is set by the owner, defaulting to 4 hours before mealtime. Example: Dinner at 8:00 PM → cutoff at 4:00 PM. The cutoff window is configurable per meal slot. Once cutoff passes, no subscriber can change their mark and no new marks are accepted. The auto-close job runs every 15 minutes via Supabase Edge Function.

## Flow 3: Owner Daily Operation

- Owner opens app → lands on Dashboard tab

- Sees today's stats: Confirmed (green), Absent (red), Pending (amber), Total

- Numbers update in real-time via Supabase Realtime channel subscription

- Cutoff banner shows time remaining until window closes

- After cutoff: pending count drops to zero (all auto-absented), final count locked

- Owner can tap any subscriber row → expand → manually override their status (creates audit log entry)

- Owner proceeds to cook for confirmed count + their own buffer

- At month-end: tap Export → CSV of all subscriber attendance for that month downloads to device

## Flow 4: Owner Hotel Setup (One-Time)

- Register → select role "I run a hotel / mess" → phone OTP

- Enter hotel name, address → app uses location to pin coordinates

- Select meal types offered: Lunch only / Dinner only / Both

- Set meal times and cutoff window per meal type

- QR code auto-generated and displayed → owner prints and places at counter

- Hotel is now discoverable to subscribers within 5 km

# 05 — Screen Inventory

All screens listed with their route (expo-router file path), which role can access them, and primary purpose.

| Screen | Route | Role | Purpose |
| --- | --- | --- | --- |
| Splash / OTP Login | app/index.tsx | Both | Phone number + OTP auth |
| Role Select | app/onboarding/role.tsx | Both | Choose subscriber or owner path |
| Hotel Finder | app/onboarding/find.tsx | Subscriber | Location-based hotel list |
| QR Scanner | app/onboarding/scan.tsx | Subscriber | Scan hotel QR, create subscription |
| Home (Attendance) | app/(tabs)/index.tsx | Subscriber | Daily coming / absent mark |
| History | app/(tabs)/history.tsx | Subscriber | Personal attendance log |
| My Hotel | app/(tabs)/hotel.tsx | Subscriber | Current subscription info, switch hotel |
| Owner Dashboard | app/(tabs)/dashboard.tsx | Owner | Real-time headcount + subscriber list |
| Owner Members | app/(tabs)/members.tsx | Owner | Full subscriber list, history per person |
| Reports | app/(tabs)/reports.tsx | Owner | Monthly CSV export |
| Hotel Settings | app/(tabs)/settings.tsx | Owner | Edit meal slots, cutoff, QR regeneration |
| Profile | app/(tabs)/profile.tsx | Both | Name, phone, language, logout |

# 06 — Tech Stack

Every package listed is pinned to the exact version. Do not upgrade without testing — Expo's dependency chain is sensitive to version mismatches.

## Frontend — React Native / Expo

| Package | Version | Purpose |
| --- | --- | --- |
| expo | ~56.0.5 | Managed workflow, OTA updates, build toolchain |
| expo-router | ~56.2.7 | File-based navigation. All screens are files in app/ |
| react-native | 0.85.3 | Core framework. DO NOT mix with NativeWind in this version. |
| react | 19.2.3 | UI library. Use hooks throughout — no class components. |
| typescript | ~6.0.3 | Strict mode enabled. All props, state, and API responses must be typed. |
| zustand | ^5.0.13 | Global state: auth session, active hotel, offline queue, user role. |
| @tanstack/react-query | ^5.100.14 | All Supabase data fetching. Handles caching, background refetch, optimistic updates. |
| @supabase/supabase-js | ^2.106.2 | Supabase client. Auth, database queries, Realtime subscriptions. |
| expo-location | latest | One-time foreground location for hotel discovery. NOT continuous tracking. |
| expo-camera | latest | QR code scanning during hotel join. One-time use. |
| expo-notifications | latest | Push reminders 2 hrs before cutoff. Requires device token registration. |
| expo-sqlite | latest | Offline queue: store pending attendance marks locally. Sync on reconnect. |
| react-native-safe-area-context | latest | Safe area insets for notch, status bar, gesture nav on all Android versions. |

What is NOT in the stack — and why NativeWind was evaluated and rejected: it requires a babel plugin that conflicts with newer Babel, adds react-native-reanimated as a dependency, and caused white-screen crashes during testing. All styling is done with StyleSheet.create() + a tokens.ts design system file. Do not add NativeWind to this project.

## Backend — Supabase

| Service | Usage in Thali |
| --- | --- |
| PostgreSQL | Primary database. All tables listed in Section 07. |
| Supabase Auth | Phone OTP login via Twilio (SMS). No email, no social login in V1. Users table linked via auth.users.id. |
| Supabase Realtime | Owner dashboard subscribes to attendance table changes filtered by hotel_id. Counts update live. |
| Row Level Security | Every table has RLS policies. Owners see only their hotel data. Subscribers see only their records. |
| Edge Functions | (1) Cutoff job: runs every 15 min, auto-closes pending slots. (2) Notification job: sends push reminders 2 hrs before cutoff. (3) Monthly report generator. |
| PostGIS Extension | Geo queries: "find all hotels within 5 km of lat/lng". Enable with: CREATE EXTENSION postgis; |
| Storage | Not used in V1. Reserved for V2 (hotel logo images). |

# 07 — Database Schema

All tables use UUID primary keys. created_at and updated_at are auto-managed by Supabase triggers. RLS must be enabled on every table before going to production.

## Table: users

Extends auth.users. One row per registered account. Created automatically on first login.

CREATE TABLE public.users ( id UUID PRIMARY KEY REFERENCES auth.users(id) ON DELETE CASCADE, name TEXT NOT NULL, phone TEXT UNIQUE NOT NULL, role TEXT NOT NULL CHECK (role IN ('subscriber', 'owner')), language TEXT DEFAULT 'en' CHECK (language IN ('en', 'hi')), push_token TEXT, -- Expo push notification token created_at TIMESTAMPTZ DEFAULT NOW(), updated_at TIMESTAMPTZ DEFAULT NOW() );

## Table: hotels

One row per registered hotel/mess. Owned by a user with role = owner.

CREATE TABLE public.hotels ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), owner_id UUID NOT NULL REFERENCES public.users(id) ON DELETE CASCADE, name TEXT NOT NULL, address TEXT NOT NULL, lat DECIMAL(10, 8) NOT NULL, -- latitude for geo queries lng DECIMAL(11, 8) NOT NULL, -- longitude for geo queries location GEOGRAPHY(Point, 4326), -- PostGIS point, auto-computed qr_code TEXT UNIQUE NOT NULL, -- UUID, regeneratable by owner is_verified BOOLEAN DEFAULT FALSE, -- manually verified by Thali team is_active BOOLEAN DEFAULT TRUE, created_at TIMESTAMPTZ DEFAULT NOW(), updated_at TIMESTAMPTZ DEFAULT NOW() ); -- Auto-compute PostGIS point from lat/lng on insert/update CREATE OR REPLACE FUNCTION sync_hotel_location() RETURNS TRIGGER AS $$ BEGIN NEW.location = ST_SetSRID(ST_MakePoint(NEW.lng, NEW.lat), 4326)::GEOGRAPHY; RETURN NEW; END; $$ LANGUAGE plpgsql; CREATE TRIGGER trg_hotel_location BEFORE INSERT OR UPDATE ON hotels FOR EACH ROW EXECUTE FUNCTION sync_hotel_location();

## Table: meal_slots

Defines the meal schedule for a hotel. One row per meal type per hotel.

CREATE TABLE public.meal_slots ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), hotel_id UUID NOT NULL REFERENCES public.hotels(id) ON DELETE CASCADE, meal_type TEXT NOT NULL CHECK (meal_type IN ('lunch', 'dinner')), meal_time TIME NOT NULL, -- e.g. 20:00 for 8 PM cutoff_minutes INTEGER NOT NULL DEFAULT 240, -- minutes before meal_time days_active INTEGER[] NOT NULL, -- 0=Sun, 1=Mon, ..., 6=Sat is_active BOOLEAN DEFAULT TRUE, UNIQUE(hotel_id, meal_type) );

## Table: subscriptions

Links a subscriber to a hotel for a time period. A subscriber can only have one active subscription at a time.

CREATE TABLE public.subscriptions ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID NOT NULL REFERENCES public.users(id) ON DELETE CASCADE, hotel_id UUID NOT NULL REFERENCES public.hotels(id) ON DELETE CASCADE, start_date DATE NOT NULL DEFAULT CURRENT_DATE, end_date DATE, -- NULL means ongoing status TEXT NOT NULL DEFAULT 'active' CHECK (status IN ('active', 'expired', 'cancelled')), created_at TIMESTAMPTZ DEFAULT NOW() ); -- Enforce one active subscription per user at a time CREATE UNIQUE INDEX one_active_sub_per_user ON subscriptions(user_id) WHERE status = 'active';

## Table: attendance

One row per subscriber per meal slot per day. Core table of the entire product.

CREATE TABLE public.attendance ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), subscription_id UUID NOT NULL REFERENCES public.subscriptions(id) ON DELETE CASCADE, date DATE NOT NULL DEFAULT CURRENT_DATE, meal_type TEXT NOT NULL CHECK (meal_type IN ('lunch', 'dinner')), status TEXT NOT NULL DEFAULT 'pending' CHECK (status IN ('pending', 'present', 'absent')), marked_at TIMESTAMPTZ, -- NULL if auto-closed by cron is_override BOOLEAN DEFAULT FALSE, -- TRUE if owner changed the value override_by UUID REFERENCES public.users(id), -- owner who overrode override_at TIMESTAMPTZ, created_at TIMESTAMPTZ DEFAULT NOW(), updated_at TIMESTAMPTZ DEFAULT NOW(), UNIQUE(subscription_id, date, meal_type) ); -- Index for owner dashboard query (hotel + date + meal) CREATE INDEX idx_attendance_lookup ON attendance(subscription_id, date, meal_type);

## Key Database Queries

### Hotels near a location (subscriber onboarding)

SELECT h.*, ST_Distance(h.location, ST_MakePoint($lng, $lat)::GEOGRAPHY) AS dist_m FROM hotels h WHERE h.is_active = TRUE AND ST_DWithin( h.location, ST_MakePoint($lng, $lat)::GEOGRAPHY, 5000 -- 5 km in metres ) ORDER BY dist_m ASC LIMIT 20;

### Owner dashboard: today's headcount

SELECT COUNT(*) FILTER (WHERE a.status = 'present') AS coming, COUNT(*) FILTER (WHERE a.status = 'absent') AS absent, COUNT(*) FILTER (WHERE a.status = 'pending') AS pending, COUNT(*) AS total FROM attendance a JOIN subscriptions s ON s.id = a.subscription_id WHERE s.hotel_id = $hotel_id AND a.date = CURRENT_DATE AND a.meal_type = $meal_type;

# 08 — API Layer

There is no custom REST API. All data access goes through the Supabase client library directly. The following documents the key Supabase calls used in the app.

## Auth

// Sign in with phone OTP (sends SMS) const { error } = await supabase.auth.signInWithOtp({ phone: '+91XXXXXXXXXX' }) // Verify OTP const { data, error } = await supabase.auth.verifyOtp({ phone: '+91XXXXXXXXXX', token: '123456', type: 'sms' }) // Get current session const { data: { session } } = await supabase.auth.getSession() // Sign out await supabase.auth.signOut()

## Attendance — Mark Coming / Absent

// Upsert attendance mark (idempotent — safe to call multiple times) const { error } = await supabase .from('attendance') .upsert({ subscription_id: activeSubscriptionId, date: new Date().toISOString().split('T')[0], meal_type: 'dinner', status: 'present', // or 'absent' marked_at: new Date().toISOString() }, { onConflict: 'subscription_id, date, meal_type' })

## Realtime — Owner Dashboard

// Subscribe to live attendance changes for a hotel const channel = supabase .channel(`dashboard-${hotelId}`) // unique channel name per hotel .on('postgres_changes', { event: '*', // INSERT, UPDATE, DELETE schema: 'public', table: 'attendance', filter: `subscription_id=in.(${subscriptionIds.join(',')})` }, (payload) => { // Refetch stats or update local state from payload.new queryClient.invalidateQueries({ queryKey: ['dashboard', hotelId] }) }) .subscribe() // Cleanup on screen unmount return () => { supabase.removeChannel(channel) }

# 09 — Backend Jobs (Edge Functions)

Three Supabase Edge Functions run on a schedule. All are written in TypeScript (Deno runtime).

## Job 1: auto-close-pending

Runs every 15 minutes via pg_cron. Closes all pending attendance records past their cutoff.

// supabase/functions/auto-close-pending/index.ts Deno.serve(async () => { const supabase = createClient(Deno.env.get('SUPABASE_URL')!, Deno.env.get('SUPABASE_SERVICE_ROLE_KEY')!) // Find all meal slots whose cutoff has passed today but attendance is still pending const { data: slots } = await supabase .from('meal_slots') .select('id, hotel_id, meal_type, meal_time, cutoff_minutes') .eq('is_active', true) for (const slot of slots ?? []) { const cutoffTime = computeCutoff(slot.meal_time, slot.cutoff_minutes) if (new Date() < cutoffTime) continue // not yet past cutoff // Close all pending records for this hotel + meal type + today await supabase .from('attendance') .update({ status: 'absent', marked_at: null }) .eq('status', 'pending') .eq('meal_type', slot.meal_type) .eq('date', todayISO()) .in('subscription_id', await getActiveSubIds(supabase, slot.hotel_id)) } return new Response(JSON.stringify({ ok: true }), { status: 200 }) })

## Job 2: send-reminders

Runs every 30 minutes. Sends push notifications to subscribers who have not marked yet, 2 hours before their cutoff.

// supabase/functions/send-reminders/index.ts // Logic: // 1. Find all meal slots where cutoff is in [90, 150] minutes from now // 2. Find subscribers of those hotels who have status = pending for today // 3. Fetch their push_token from users table // 4. Send Expo push notification batch const message = { to: pushToken, sound: 'default', title: 'Thali reminder', body: `Mark your attendance for ${mealType} at ${hotelName} before ${cutoffTimeFormatted}`, data: { screen: '/(tabs)/', mealType }, } // Use Expo Push API await fetch('https://exp.host/--/api/v2/push/send', { method: 'POST', headers: { 'Content-Type': 'application/json' }, body: JSON.stringify(message) })

## Job 3: create-daily-attendance

Runs at midnight every day. Pre-creates pending attendance records for all active subscriptions so the dashboard can show accurate total counts from the start of day.

// supabase/functions/create-daily-attendance/index.ts // Runs at 00:05 every day via pg_cron: "5 0 * * *" // For each active subscription, insert a pending record for each meal type // the hotel offers today (based on meal_slots.days_active) // Use INSERT ... ON CONFLICT DO NOTHING to make it idempotent await supabase.from('attendance').insert( activeSubscriptions.map(sub => ({ subscription_id: sub.id, date: todayISO(), meal_type: slot.meal_type, status: 'pending' })), { onConflict: 'subscription_id, date, meal_type' } )

# 10 — State Management

Zustand manages global app state. TanStack Query manages all server data. The rule is: if it comes from Supabase, it lives in React Query. Everything else lives in Zustand.

## Zustand Store Structure

// store/index.ts interface AppStore { // Auth user: User ¦ null role: 'subscriber' ¦ 'owner' ¦ null setUser: (user: User ¦ null) => void // Active subscription (subscriber only) activeHotel: Hotel ¦ null activeSubscription: Subscription ¦ null setActiveHotel: (hotel: Hotel ¦ null) => void // Offline queue (attendance marks pending sync) offlineQueue: OfflineMark[] addToQueue: (mark: OfflineMark) => void removeFromQueue: (id: string) => void flushQueue: () => Promise<void> // called on network reconnect // UI language: 'en' ¦ 'hi' setLanguage: (lang: 'en' ¦ 'hi') => void }

## TanStack Query Keys

| Query Key | Description |
| --- | --- |
| ['attendance', date, mealType] | Today's attendance record for the subscriber |
| ['attendance-history', userId] | Past 30 days of attendance records |
| ['dashboard', hotelId, date] | Owner headcount stats for today |
| ['subscribers', hotelId] | Owner's subscriber list with today's status |
| ['hotels-nearby', lat, lng] | Hotels within 5 km for discovery |
| ['hotel', hotelId] | Single hotel details |

# 11 — Offline Strategy

India has significant mobile connectivity gaps, especially in tier-2 and tier-3 cities. A subscriber in a PG in Bhopal may have no data signal at 7 AM when they need to mark attendance. The offline strategy is not optional — it is a core product requirement.

The scenario we must handle Subscriber wakes up at 7 AM. No 4G signal. Opens Thali. Marks "Coming" for dinner. App saves locally. Signal returns at 9 AM. App syncs silently. Cutoff is at 4 PM. Mark arrives on server at 9 AM — well before cutoff. Owner's count is accurate. This must work without the user knowing anything about it.

## Implementation

- expo-sqlite: local database on device. Table: offline_queue with columns: id, subscription_id, date, meal_type, status, created_at, synced_at

- When marking attendance: always try Supabase first. If network error, write to offline_queue and update Zustand store.

- NetInfo (from @react-native-community/netinfo): subscribe to connection changes. On reconnect, call flushQueue().

- flushQueue(): iterate offline_queue, attempt each upsert, on success write synced_at. If cutoff has already passed for a record, skip it and mark as expired.

- UI: show a subtle amber banner when offline. Show a "1 queued" indicator. On sync, show brief "Synced" confirmation.

- Do NOT show error modals for offline state. It should feel like the app just works.

# 12 — Security & RLS Policies

Every table has Row Level Security enabled. These are the required policies for V1. Enable RLS before running any production queries.

-- attendance: subscribers can only read/write their own records CREATE POLICY "subscriber_own_attendance" ON attendance FOR ALL USING (subscription_id IN ( SELECT id FROM subscriptions WHERE user_id = auth.uid() )) WITH CHECK (subscription_id IN ( SELECT id FROM subscriptions WHERE user_id = auth.uid() )); -- attendance: owners can read (not write) records for their hotel CREATE POLICY "owner_read_hotel_attendance" ON attendance FOR SELECT USING (subscription_id IN ( SELECT s.id FROM subscriptions s JOIN hotels h ON h.id = s.hotel_id WHERE h.owner_id = auth.uid() )); -- hotels: owners can only manage their own hotel CREATE POLICY "owner_own_hotel" ON hotels FOR ALL USING (owner_id = auth.uid()) WITH CHECK (owner_id = auth.uid()); -- subscriptions: subscribers manage their own, owners read their hotel's CREATE POLICY "subscriber_own_subscription" ON subscriptions FOR ALL USING (user_id = auth.uid()); CREATE POLICY "owner_read_hotel_subscriptions" ON subscriptions FOR SELECT USING (hotel_id IN ( SELECT id FROM hotels WHERE owner_id = auth.uid() ));

# 13 — Edge Cases & How to Handle Them

| Situation | Expected Behaviour |
| --- | --- |
| Subscriber marks after cutoff | Button disabled. Card shows "Window closed" state. No API call possible. |
| Subscriber never marks (forgot) | Auto-close job sets status = absent at cutoff. No notification sent after the fact. |
| Subscriber marks "coming" then doesn't show up | No penalty in V1. Mark remains as present. Tracked for future analytics. |
| Subscriber tries to scan QR of a different hotel while already subscribed | Show modal: "You are at [Hotel A] until [date]. Switch hotels?" with confirm/cancel. |
| Owner regenerates QR code | Old QR stops working immediately. Existing subscribers are unaffected. Only new joins need new QR. |
| Owner pauses a meal slot for a day (public holiday) | Set meal_slot.is_active = false for that date (add a slot_overrides table in V2). In V1: owner edits slot temporarily. |
| Subscriber in airplane mode marks attendance | Saved to expo-sqlite offline queue. Synced on reconnect. If sync happens before cutoff, mark is valid. |
| Two subscribers have the same phone number | Prevented at DB level: phone is UNIQUE in users table. Auth will detect existing user. |
| Owner tries to override subscriber mark after cutoff | Override is allowed even after cutoff (owner has full control). Creates audit log entry: is_override = TRUE. |
| Hotel has 0 subscribers on a given day | Dashboard shows 0/0/0. No division-by-zero errors. Percentage displays as 0%. |

# 14 — Business Model

Thali charges both sides of the marketplace. There are no advertisements. There is no payment processing — Thali is a relay, not a transaction platform.

| Plan | Price | What's Included |
| --- | --- | --- |
| Subscriber | ₹29 / month | Full attendance access. Free for first 30 days. |
| Owner — Starter | ₹199 / month | Up to 30 subscribers, QR code, basic dashboard. |
| Owner — Growth | ₹499 / month | Up to 100 subscribers, CSV export, multi-meal slots, buffer settings. |
| Owner — Pro | ₹999 / month | Unlimited subscribers, priority support, advanced analytics. |

V1 Monetisation Note Do NOT implement payment gating in V1. All features are free during beta. Add a "Plan" field to users and hotels tables with default = free. Build the plan check into the middleware so it can be enabled later with a feature flag, but do not block any features in V1.

# 15 — Build Roadmap

## V1 — Core (8 weeks target)

- Week 1–2: Supabase project setup, schema creation, RLS policies, seed data

- Week 2–3: Auth flow (OTP login, role select, onboarding)

- Week 3–4: Hotel finder + QR scan + subscription creation

- Week 4–5: Daily attendance screen + cutoff countdown + optimistic updates

- Week 5–6: Owner dashboard + Realtime headcount + subscriber list

- Week 6–7: Edge Functions (auto-close, reminders, daily record creation)

- Week 7–8: Offline queue (expo-sqlite + NetInfo sync) + push notifications

- Week 8: QA on physical Android devices (360px, 390px, 412px) + iOS TestFlight

## V2 — Retention (4 weeks after V1)

- Monthly attendance reports (per-subscriber CSV download for owners)

- Subscriber history screen with calendar view

- Hindi language toggle (i18n with i18next)

- Web dashboard for owners who don't have a smartphone

- Absence credit tracking — owner can log credits per subscriber

## V3 — Intelligence (ongoing)

- Predicted headcount using 30-day attendance history (simple ML or weighted average)

- WhatsApp bot as fallback for subscribers who don't open the app

- Multi-hotel support for owners with more than one branch

- Bulk subscriber import via Excel/CSV for owners migrating from ledgers

# 16 — Developer Setup

## Prerequisites

- Node.js 20+

- Expo CLI: npm install -g expo-cli

- EAS CLI: npm install -g eas-cli (for builds)

- Supabase CLI: brew install supabase/tap/supabase

- Android Studio with an emulator at API 31+ (Android 12)

- Physical Android device recommended for testing — emulators miss camera/QR

## Project Init

# Clone and install git clone https://github.com/your-org/thali cd thali && npm install # Environment variables — create .env.local EXPO_PUBLIC_SUPABASE_URL=https://xxxx.supabase.co EXPO_PUBLIC_SUPABASE_ANON_KEY=your-anon-key # Start dev server npx expo start # Run on Android npx expo run:android # Run on iOS npx expo run:ios

## Supabase Local Dev

# Initialize Supabase in project supabase init # Start local Supabase (Docker required) supabase start # Run migrations supabase db push # Deploy Edge Functions supabase functions deploy auto-close-pending supabase functions deploy send-reminders supabase functions deploy create-daily-attendance # Enable pg_cron for scheduled jobs -- Run in Supabase SQL editor: CREATE EXTENSION pg_cron; SELECT cron.schedule('close-pending', '*/15 * * * *', 'SELECT auto_close_pending()'); SELECT cron.schedule('send-reminders', '*/30 * * * *', 'SELECT trigger_reminders()'); SELECT cron.schedule('daily-records', '5 0 * * *', 'SELECT create_daily_records()');

# 17 — Explicit Non-Goals for V1

Do NOT build these in V1 Payments or billing between owner and subscriber. Food menu or ordering. Inventory management. Delivery. Rating or review system. Social features. Customer support chat. Multiple languages (English only in V1). Web app for subscribers. Tablet-optimized layout.

These are not rejected ideas — they are deferred to keep V1 shippable in 8 weeks. Every item above adds weeks of scope. Ship the attendance core first, validate with real users, then expand.

# 18 — Success Metrics

| Metric | Target | How to Measure |
| --- | --- | --- |
| Daily attendance mark rate | ≥ 60% | attendance.status != pending / total active subscriptions |
| Owner 30-day retention | ≥ 80% | owners who logged in at least once in week 4 |
| Owner-reported surprise no-shows | < 10% | Surveyed at 30-day mark. Baseline from onboarding survey. |
| App store rating | ≥ 4.2 ★ | Google Play rating within 90 days of public launch |
| Offline sync success rate | ≥ 98% | offline_queue records with synced_at set / total records created |

End of Thali Software Development Specification v1.0